SauceDemo Login Testing

Test Plan

Prepared by: Emma Burness

ISTQB Foundation Level Certified

April 2026

# 1. Introduction

SauceDemo is a web-based practice e-commerce application provided by Sauce Labs, widely used by QA professionals to develop and demonstrate testing skills. This test plan covers the login functionality of the SauceDemo application, focusing on validating correct and incorrect login behaviour across a range of scenarios.

# 2. Scope

## In Scope

- Valid login with correct credentials

- Error handling for empty username field

- Error handling for empty password field

- Error handling for incorrect username

- Error handling for incorrect password

- Error handling when both fields are empty

## Out of Scope

- Product browsing and checkout functionality

- Performance or load testing

- Mobile or cross-browser testing

# 3. Test Objectives

- Verify that valid credentials allow successful login

- Confirm appropriate error messages display for all invalid login attempts

- Ensure the login form handles edge cases such as empty fields correctly

# 4. Types of Testing Used

| Test Type | Why Used |
| --- | --- |
| Functional Testing | To verify login behaves as expected |
| Negative Testing | To confirm the app handles invalid inputs correctly |
| Boundary Testing | To test edge cases like empty fields |
| Exploratory Testing | To discover any unexpected login behaviour |

# 5. Test Deliverables

- This Test Plan

- 6 Test Cases (TC_Login_001 to TC_Login_006)

- 2 Bug Reports (Bug_001 to Bug_002)

# 6. Entry and Exit Criteria

## Entry Criteria

- SauceDemo website is accessible at saucedemo.com

- Login page loads correctly in Chrome

- Test cases have been written and reviewed

## Exit Criteria

- All 6 test cases have been executed

- All bugs have been logged with full details

- All Failed test cases have a corresponding bug report

# 7. Environment

| Item | Detail |
| --- | --- |
| Browser | Google Chrome |
| Operating System | Windows |
| Application URL | saucedemo.com |
| Test Credentials | standard_user / Password123 |

# 8. Risks and Assumptions

## Risks

- Testing carried out by a single tester which may result in some scenarios being missed

- SauceDemo is a practice site and may be updated or changed without notice

## Assumptions

- The application was in a stable state during testing

- Only the login feature was in scope for this testing cycle