Greenlight Delivery App

Test Plan

Prepared by: Emma Burness

ISTQB Foundation Level Certified

April 2026

# 1. Introduction

Greenlight is a web-based delivery application designed for drivers. It allows drivers to accept jobs, manage deliveries, track trips and monitor earnings. The purpose of this test plan is to define the scope, approach and types of testing to be carried out to ensure the application functions correctly and delivers a reliable experience for drivers.

# 2. Scope

## In Scope

- App launch and UI loading

- Viewing and accepting delivery jobs

- Full delivery flow — accept, pick up, on the way, complete

- Trip recording and history

- Earnings display and reset

- Touch to Speak accessibility feature

- Browser compatibility — Chrome, Firefox, Edge

- Responsive design across screen sizes

## Out of Scope

- Backend and database testing

- Customer-facing or vendor-facing features

- Payment processing

- Performance or load testing

# 3. Test Objectives

- Verify that the core delivery flow works end to end without errors

- Confirm all interactive buttons and features respond correctly

- Identify any features that are inaccessible or broken

- Ensure the app displays correctly across different browsers and screen sizes

- Validate that driver data such as trips and earnings is recorded and displayed accurately

# 4. Types of Testing Used

| Test Type | Why Used |
| --- | --- |
| Functional Testing | To verify each feature works as expected |
| Exploratory Testing | To discover unexpected bugs by using the app freely |
| Regression Testing | To check that fixing one bug has not broken something else |
| Boundary Testing | To test edge cases like empty fields or extreme inputs |
| Compatibility Testing | To ensure the app works across Chrome, Firefox and Edge |
| Usability Testing | To assess whether the app is intuitive and easy for drivers to use |

# 5. Test Deliverables

- This Test Plan

- 17 Test Cases (TC-001 to TC-017)

- 6 Bug Reports (GRN-001 to GRN-006)

# 6. Entry and Exit Criteria

## Entry Criteria

- The app is accessible and loads in a browser

- Core features are available to test

- Test cases have been written

## Exit Criteria

- All 17 test cases have been executed

- All bugs have been logged with full details

- All Critical and High severity bugs have been reported to the developer

# 7. Environment

| Item | Detail |
| --- | --- |
| Browsers | Google Chrome, Mozilla Firefox, Microsoft Edge |
| Operating System | Windows 11 |
| Device | Desktop |
| Application | Greenlight — web-based driver delivery app |

# 8. Risks and Assumptions

## Risks

- Testing was carried out by a single tester which may result in some bugs being missed

- No access to backend data to verify database entries directly

## Assumptions

- The app was tested in its current development state

- All features listed in scope were intended to be functional at the time of testing